Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 20 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ :E-commerce Application |
| Team Members | Vamsi Krishna Sinisetti, Allam Devi Mounika, Reddy Venkata Surya Chakra Mahalakshmi, Dhullipalla Radhika, Vijendra Kumar Mummidi |
| Maximum Marks | 5 Marks |

Project Overview

ShopEZ is a full-stack MERN (MongoDB, Express.js, React.js, Node.js) e-commerce application that lets users browse a product catalog, search and filter products, manage a shopping cart, place orders, and track order history, while admins manage products and orders through a dedicated dashboard. The platform uses JWT-based authentication with bcrypt password hashing and role-based access control (USER / ADMIN).

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Authentication | USN-1 | As a user, I can register for the application by entering my name, email, and password. | 2 | High |
| Sprint-1 |  | USN-2 | As a user, I can log in to the application using my email and password and receive a JWT token. | 2 | High |
| Sprint-1 |  | USN-3 | As a system, user passwords are securely hashed using bcrypt before being stored in the database. | 1 | High |
| Sprint-1 |  | USN-4 | As an admin, I am assigned an ADMIN role so that I can access protected admin-only routes and features. | 2 | Medium |
| Sprint-1 | Product Catalog & Search | USN-5 | As a user, I can browse the full list of available products on the home page. | 2 | High |
| Sprint-1 |  | USN-6 | As a user, I can search for products by name or keyword. | 2 | Medium |
| Sprint-1 |  | USN-7 | As a user, I can filter products by category. | 2 | Medium |
| Sprint-1 |  | USN-8 | As a user, I can view a product's detail page showing price, description, and stock availability. | 2 | High |
| Sprint-2 | Shopping Cart | USN-9 | As a user, I can add a product to my shopping cart. | 2 | High |
| Sprint-2 |  | USN-10 | As a user, I can update the quantity of items in my cart or remove them. | 2 | High |
| Sprint-2 |  | USN-11 | As a user, my cart is saved in local storage so it persists between sessions. | 1 | Medium |
| Sprint-2 | Checkout & Order Management | USN-12 | As a user, I can check out my cart to place a real order. | 3 | High |
| Sprint-2 |  | USN-13 | As a system, product stock is automatically decremented when an order is placed. | 2 | High |
| Sprint-2 |  | USN-14 | As a user, I receive an order confirmation once my order has been placed successfully. | 1 | Medium |
| Sprint-3 | User Profile & Order History | USN-15 | As a user, I can view my profile page along with my past order history. | 2 | Medium |
| Sprint-3 |  | USN-16 | As a user, I can update my profile information. | 1 | Low |
| Sprint-3 | Admin Dashboard & Management | USN-17 | As an admin, I can view a dashboard with key store statistics such as orders, products, and users. | 3 | High |
| Sprint-3 |  | USN-18 | As an admin, I can add, edit, and delete products, including uploading a product image. | 3 | High |
| Sprint-4 |  | USN-19 | As an admin, I can view all customer orders and update their status. | 3 | High |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Dec 2025 | 06 Dec 2025 |  |  |
| Sprint-2 | 11 | 6 Days | 08 Dec 2025 | 13 Dec 2025 |  |  |
| Sprint-3 | 9 | 6 Days | 15 Dec 2025 | 20 Dec 2025 |  |  |
| Sprint-4 | 3 | 6 Days | 22 Dec 2025 | 27 Dec 2025 |  |  |

Velocity

Velocity is the amount of work (measured in story points) a team completes during a sprint. For example, with a 6-day sprint duration and a planned velocity of 15 points in Sprint-1, the team's average velocity (AV) per iteration unit is approximately 2.5 story points per day (15 points ÷ 6 days). Tracking velocity across sprints helps forecast how much work the team can realistically commit to in future sprints.

Burndown Chart

A burndown chart is a graphical representation of work remaining versus time. It is commonly used in agile software development methodologies such as Scrum, and can be applied to any project with measurable progress over time, plotting remaining story points against the days of the sprint.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation